Exadel

Rich Faces Test Plan

Test Plan

Contents

1.	Revisions	3

2.	Introduction	4

3.	Testing Environment	4

4.	Setting up Testing Environment	4

4.1	Building Test Application with the Certain Release Candidate	4

5.	Component’s Priority	5

6.	Test Levels	7

6.1	Smoke Test	7

6.2	Regression Test	8

6.3	Extended Test	8

6.4	Performance Test	8

6.5	Documentation Testing	9

Testing Strategy	10

6.6	Pre-release activities	10

6.6.1	Specification Testing	10

6.6.2	Updating the Test  Application Phase	10

6.6.3	TestCases Writing Phase	10

6.6.4	First Testing Cycle Phase	10

6.7	Release Activities	10

6.7.1	Testing of Components With the Priority of 5	10

6.7.2	Testing of Components With the Priority of 4 or Less	10

6.7.3	Test Amount for Component-Environment Bundle	11

7.	Test Status	11

7.1	Pre-release preparations status	11

7.2	Release status	11

# Revisions

| Date | Revision Number | Author | Description |
| --- | --- | --- | --- |
| 04.02.2008 | 1.00 | Tsikhon Kuprevich | Initial version |
| 05.02.2008 | 1.01 | Tsikhon Kuprevich | Updated Component’s priority, Smoke Test, Regression Test, Extended Test, Testing Strategy |
| 06.02.2008 | 1.02 | Tsikhon Kuprevich | Added some comments, updated Testing Strategy section. |
| 07.02.2008 | 1.03 | Tsikhon Kuprevich | Added Safari browser to Testing Environment, added validation test req to Smoke Test, Specification Testing section added, changed Testing of Components With the Priority of 4 or Less |
| 11.02.2008 | 1.04 | Tsikhon Kuprevich | Added Test Status section, added default view checking into smoke test, added memory leaks test into smoke test, added JS API testing into smoke test and into regression test. |
| 27.02.2008 | 1.05 | Tsikhon Kuprevich | Updated Extended Test, Performance Test, Test Status |
| 29.02.2008 | 1.06 | Tsikhon Kuprevich | 100% for testcases and tests on Progress Bar in pre-release |
| 29.02.2008 | 1.06 | Tsikhon Kuprevich | Updated Testing Environment, Components Priority, Test Status, |

# Introduction

This document describes the approach and methodologies used by the testing team to plan, organize and perform the testing applications of the RH Rich Faces JSF framework.

The purpose of this document is to act as a vehicle for communicating understanding on the following:

- Define the testing methodology and strategy to be used.

- Define the areas to be tested.

- Define the test environment.

- Identify what will not be tested and limitations

- Identify quality criteria and risks

This plan will provide information on key areas. It will not provide an application, product or detailed feature overview, or a listing of new features for this release, which is available from other sources.

# Testing Environment

The testing environment configuration types are divided by priorities. Priorities are defined just for defining testing order. Each of the configurations should be tested according the testing amount defined for each component in the Component’s Priority section.

| Servers | Browsers | JSF | JRE | Facelets | JSP | Testing Amount |
| --- | --- | --- | --- | --- | --- | --- |
| Apache Tomcat 6.0 | FireFox 2.x | 1.2 | 1.5 | Yes | Yes | Smoke/Regression/Extended |
|  | IE 6 | 1.2 | 1.5 | Yes | Yes | Smoke/Regression/Extended |
|  | IE 7 | 1.2 | 1.5 | Yes | Yes | Smoke |
|  | Opera 9 | 1.2 | 1.5 | Yes | Yes | Smoke |
|  | Safari | 1.2 | 1.5 | Yes | Yes | Smoke |
|  | FireFox 2.x | -- | 1.4 | -- | -- | Just deployment under JRE 1.4 |
|  | IE 6 | -- | 1.4 | -- | -- | Just deployment under JRE 1.4 |
|  | IE 7 | -- | 1.4 | -- | -- | Just deployment under JRE 1.4 |
|  | Opera 9 | -- | 1.4 | -- | -- | Just deployment under JRE 1.4 |

# Setting up Testing Environment

## Building Test Application with the Certain Release Candidate

The following command should be executed in test application folder to build it with CR1 for 3.2.0 version:

> mvn eclipse:clean eclipse:eclipse -DdownloadSources=true -Dwtpversion=1.5 -DrfVersion=3.2.0.CR1

# Component’s Priority

The table below represents components in order of their importance for comprehensive testing. The component is considered important and gets higher priority for testing regarding how often it is mentioned at forum. New components are also getting the highest priority. Priority can be lowered in case if that new component doesn’t become popular at users forum.

Full test amount is performed for the components with the priority 5 – smoke/regression/extended under platforms described in Testing Environment section.

Only smoke test is performed for components with priorities 4 and lower at all the platforms to be certified.

| Priority | Component | Dependent component | Issues found (before release phase) | Tests Execution Time (Smoke and Regression) |
| --- | --- | --- | --- | --- |
| 5 | Calendar |  | 90 | 4 hours |
| 5 | Tree |  | 37 | 6 hours |
| 5 |  | Tree Node |  |  |
| 5 |  | Recursive Tree Adaptor |  |  |
| 5 |  | Tree Adaptor |  |  |
| 5 |  | Drag-Drop Parameter |  |  |
| 5 | Modal Panel |  | 66 | 3 hours |
| 5 | Scrollable Data Table |  | 119 | 7 hours |
| 5 | Progress Bar |  |  | 5 hours |
| 5 | Pick List |  |  | 4 hours |
| 5 | Combo Box |  |  | 8 hours |
| 5 | Dynamic Columns |  |  | 5 hours |
| 5 | Sortering and Filtering |  |  | 4 hours |
| 5 | File Upload |  |  | 8 hours |
| 5 | Inplace Input |  |  | 2 hours |
| 5 | Inplace Select |  |  | 2 hours |
| 5 | Standard Components Skinning |  |  | 2 hours |
|  | Total |  |  | 60 hours |
| 4 | Suggestion Box |  | 41 | 2 |
| 4 | Data Table Scroller |  | 14 | 1 |
| 4 | Tab Panel |  | 32 | 0.5 |
| 4 | Context Menu |  | 33 | 1 |
| 4 |  | Menu Group |  |  |
| 4 |  | Menu Item |  |  |
| 4 |  | Menu Separator |  |  |
| 4 | List Shuttle |  | 41 | 4 |
| 4 | Ordering List |  | 24 | 4 |

Continued on the next page …

… component’s Priority table continue

| Priority | Component | Dependent component | Issues found (before release phase) | Tests Execution Time (Smoke and Regression) |
| --- | --- | --- | --- | --- |
| 3 | Data Table |  | 24 | 1 |
| 3 |  | Column |  |  |
| 3 |  | Column Group |  |  |
| 3 |  | Subtable |  |  |
| 3 | Toggle Panel |  | 5 | 0.5 |
| 3 | Simple Toggle Panel |  | 12 | 0.5 |
| 3 | Drop Down Menu |  | 13 | 1 |
| 3 |  | Menu Group |  |  |
| 3 |  | Menu Item |  |  |
| 3 |  | Menu Separator |  |  |
| 3 | Panel Menu |  | 22 | 2 |
| 3 | Input Number Spinner |  | 3 | 0.5 |
| 3 | Message |  | 8 | 0.5 |
| 3 | Messages |  |  | 0.5 |
| 3 | DnD Components |  | 9 | 3 |
| 3 |  | Drag Indicator |  |  |
| 3 |  | Drag Support |  |  |
| 3 |  | Drag-Drop Parameter |  |  |
| 3 |  | Drop Support |  |  |
| 3 | Input Number Slider |  | 5 | 0.5 |
| 2 | Data Grid |  | 3 | 1 |
| 2 | Data List |  | 1 | 0.5 |
| 2 | Data Ordered List |  | 1 | 0.5 |
| 2 | Data Definition List |  |  | 0.5 |
| 2 | Data Filter Slider |  | 7 | 2 |
| 2 | Paint2D |  | 2 | 0.5 |
| 2 | Panel |  |  | 0.5 |
| 2 | Panel Bar |  |  | 0.5 |
| 2 | Separator |  |  | 0.5 |
| 2 | Spacer |  |  | 0.5 |
| 2 | Tool Bar |  |  | 0.5 |
|  |  | ToolBarGroup |  |  |
| 2 | ToolTip |  |  | 1 |
| 2 | Effect |  |  | 0.5 |
| 2 | Google Map |  |  | 0.5 |
| 2 | Insert |  |  | 0.5 |
| 2 | Virtual Earth |  |  | 0.5 |
| 2 | jQuery |  |  | 0.5 |
| 2 | Component Control |  |  | 3 |

# Test Levels

## Smoke Test

Smoke Test should define a minimum threshold over which every component of the Rich Faces release candidate must pass. The goal is to find showstopper issues as soon as possible. Smoke test will be performed automatically or manually. In the case when testing scripts cannot be used (for instance: functionality changes required much time for script updating, or implementation phase where the applications will be changed every build) it will be performed manually.

It is not always possible to perform regression tests for all the components each release. So at least the Smoke Test is performed for that components. This why Smoke Test should cover the major functionality and the most probable scenarios that end user will use on daily basis to increase the assurance that component has not been broken since the last release.

Smoke test is performed for all the environment configurations described in the Testing Environment section of this document. Critical and Major bugs should be verified during Smoke test. Typical Smoke Test Scenario for Rich Faces assembly should correspond the following requirements:

- Tests are performed under default skin only.

- Component visual representation and dimensions should not change since the previous release.

- Component’s default view should be checked and should be uniform for all environment configurations.

- Each component functional requirement described in the specification should be checked. In case if functional specification does not exist the component’s general obvious functionality should be verified.

- Tests also should be designed regarding testing environment for the certain component designed in the test application.

- Component should work just as it has been designed to work. No extra tricky test cases are performed.

- Each control available for the potential user should be tried to work. All “button-not-working” issues should be discovered during Smoke Test.

- Scenarios of the most probable user’s behavior should be checked to discover the most probable problems that user may meet.

- Component’s view should be verified after it’s rerendering.

- Requirements 1-9 should be executed for all the possible component modes – ajax/client/server.

- Check for validation pass/fail cases

- Each JavaScript API function should be fired.

- Memory leaks testing should be performed.

After Smoke Test the testing team will verify fixed bugs and perform more thorough tests: Critical Path, Regression and Extended Tests.

If any step cannot be passed successfully the Rich Faces build will not be accepted and the Development Team’s top priority is to fix all problems, which have prevented testing of certain component, as soon as possible and release the fixed build to testing. Testing activities may be suspended partially or completely until new build is available.

## Regression Test

Regression testing is performed to identify whether code modifications caused previously-working functionality to regress. This test is performed only for new components in the current release and for components where serious code modifications have been made since the last release. Regression test is performed after smoke test successfully passed.

This type of testing is performed each time after each release candidate issued in order defined in Component’s Priority section of this document. The following requirements should be met for regression testing:

- Regression test should begin with TestCases (see requirements 1-10 for Smoke Test) defined for smoke test which are executed under plain skin.

- Each Rich Faces skin should be applied to ensure that the component looks as it should look regarding specific parameters of the applied skin.

- Next TestCases are performed for any other Rich Faces skin but not under Plain skin.

- Each functional requirement described in the specification should be verified covered with TestCases.

- All possible combinations of input data sets and feature combinations should be verified and covered with TestCases.

- Verify that each feature works fine in interaction with Submit, a4jSubmit, reRender, immediate Submit, a4jimmidiateSubmit actions and their possible combinations.

- Check the component’s behavior when validation of some input fails in the form.

- Each component’s attribute functionality should be verified.

- Each style class should apply successfully.

- Each JavaScript API function should work as designed.

- Adding the same component on the same page multiple times for adequate component functioning. A brief functional test should be executed here to discover possible conflicts between the components.

## Extended Test

Extended test is type of functional testing that, the goal of which is to find bugs that could affect the functionality of the application during non-typical or some complex usage. Extended Test will be performed manually using the ad hoc testing scenarios. Extended test may not be performed each build under all platforms described at Testing Environment section.

- Insert the component inside each possible Rich Faces component. Only brief functional test is performed for the component being included.

## Performance Test

Performance Test is executed to ensure that component’s performance looks acceptable for the end user and bug fixes made for individual components in the current release did not lead for performance regress. Measurement are performed using stopwatch tool under FireFox 2.x and Internet Explorer 6.x. Performance TestCases are defined in Performance Test Suite Blank.doc document and should meet the following requirements:

- Several entities of the same component should be added to the same page. Page load time should be measured.

- Regarding the component functionality the basic features execution time should be measured.

- In case if the component can work in different modes – Client, AJAX or Server all the TestCases designed for the requirement 2 of this paragraph should be performed under each of the modes.

[Add to testing Strategy about when Performance Test will be executed and when performance TestCases will be created for new components]

## Documentation Testing

Documentation testing is performed conceivably on TestCases writing phase. Or on demand if time allows. Here is a list of requirements that should be followed during docs testing procedure:

- Everything that written in guide should work exactly as it's written

- All functionality should be described, if something is missing it means a bug in docs

- Screenshots should be user-friendly and lifelike

- Technical Requirements should be always up-to-date

- Code samples should be workable

- Complicated code samples should have descriptions

- Text should be understandable and not confusing

- Pay attention not only to content, but also to format: incorrect symbols, unnecessary spaces, improper font, ambiguities highlighting, broken links, etc.

- Chapter, section and even sentences should go in logical order

# Testing Strategy

## Pre-release activities

During implementation phase after the development of the next new component has been finished it is passed to QA for further testing.

### Specification Testing

Specification testing is performed as soon as it is complete. Business analyst should notify QC team that specification complete and ready for testing. Specification testing also may be performed during the TestCases Writing Phase.

### Updating the Test  Application Phase

The main purpose of the test application is to meet the conditions for the most effective components testing. After a new component has been issued it is added into the test application. The major issues in the component are discovered during this phase.

### TestCases Writing Phase

TestCases writing starts during updating the test application phase in case if appropriate functional specification available. Otherwise TestCases writing starts immediately after the new component has been added into the test application.

### First Testing Cycle Phase

After a new component has been added to the test application it passes a full testing cycle – smoke/regression/extended. This testing cycle may be performed during TestCases writing phase.

## Release Activities

After the development of all the planned components has been finished the release phase starts. Each 2 or 3 days control builds are made. That builds are called Release Candidates. Each Release Candidate (RC) testing iteration repeats until the RC meets the necessary quality criteria, i.e. there are no issues discovered with the priority major or higher and which should to be fixed in current version.

There are two groups of components. First group – new components in current release and the most popular components, i.e. components with the priority 5 in the table of the  Component’s Priority section. Full amount of testing is performed for these components – smoke/regression/extended. The second group includes all the other components, i.e. components with the priority 4 and lower. Only smoke test is performed for that components.

QC engineer is assigned certain components and performs tests for each component according the test level and test environment defined for this component and test level. How to define what tests should be carried out under certain environment see the Test Amount for Component-Environment Bundle section.

### Testing of Components With the Priority of 5

First of all the testing is performed for the components with the priority of 5 in full amount – smoke/regression/extended. Components with the priority 5 should be certainly completely tested each iteration. Then the smoke test is executed for components of the second group (with the priority 4 or less).

### Testing of Components With the Priority of 4 or Less

Depending on the time frame defined for current testing iteration the QC engineer may complete or not complete all the tests for all the components. In case if some components left untested, that rest of the untested components should be tested in the next iteration first. These untested components list should be created and reported to your QA lead. It touches only components with priority 4 or lower i.e. components form the second group.

### Test Amount for Component-Environment Bundle

Testing amount is specified in Component’s Priority and Testing Environment sections. To define what testing levels should be carried out for the certain component perform the next steps:

- Select a string with environment configuration from the table in the Testing Environment section.

- Find the proper priority value for the component in the table in Component’s Priority section.

- If that sets of test are different so the least one of them should be carried out.

Example: Scrollable Data Table has the priority value of 5. That means smoke/regression/extended test set. We would like to test it under the following configuration: IE7, JSF 1.2, JRE 1.5, facelets (3rd string in the Testing Environment table). So we have two sets – smoke/regression/extended for the component and just smoke for the environment selected. So the least of these two test sets is smoke test – only smoke test should be carried out for this component-configuration bundle.

# Test Status

This section describes current test status of the release.

## Pre-release preparations status

| Component | Date issued | Test Application | TestCases complete % |  |  |  | TestCases executed % |  |  |  | Tests Execution Time (Smoke and Regression) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Smoke | Functional | Extended | Performance | Smoke | Functional | Extended | Performance |  |
| Dynamic Columns | 20.12.2007 | added | 100 | 100 | 0 | 0 | 100 | 100 | 0 | 0 | 5 hours |
| Pick List | 06.02.2008 | added | 100 | 100 | 0 | 0 | 100 | 100 | 0 | 0 | 4 hours |
| Combo Box | 06.02.2008 | added | 100 | 100 | 100 | 0 | 100 | 100 | 100 | 0 | 8 hours |
| Progress Bar | 09.02.2008 | added | 100 | 100 | 100 | 0 | 100 | 100 | 100 | 0 | 5 hours |
| Sortering and Filtering | 18.02.2008 | added | NA | 100 | NA | 0 | NA | 100 | NA | 0 | 4 hours |
| File Upload | 03.03.2008 | added | 100 | 100 | 0 | 0 | 100 | 100 | 0 | 0 | 8 hours |
| Inplace Input | 03.03.2008 | added | 100 | 50 | 0 | 0 | 0 | 0 | 0 | 0 | 2 hours |
| Inplace Select | 03.03.2008 | added | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 hours |
| Standard Components Skinning | 04.03.2008 | added | NA | 100 | NA | NA | NA | 100 | NA | NA | 2 hours |
| Component Control (TestCases) | Prev. versions | added | NA | 0 | NA | NA | NA | NA | NA | NA | -- |
| Sortable Header |  | not added | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |

## Release status

Describes status of tests executed for each release candidate (RC).

| Component | Issued date | TestCases | Status |
| --- | --- | --- | --- |